## Slide 1: Spring2026DAEN April 30 SITREP
Repo catch-up, student PR outcomes, technical extraction path, and closeout way ahead
Data science and analytics focus
April 30, 2026
GEORGE MASON
UNIVERSITY

## Slide 2: Why We Are Regrouping Today
Since April 23, the class contributed mainly in the docs and review lane rather than the repo-surgery lane.
PRs #20, #21, and #23 turned the PR #14 discussion into usable scope, UX, and future-work artifacts.
We now need to connect those class contributions to the actual technical closeout path.
Today's task is to align what landed, what was extracted, and what still needs discussion / finished before capstone closeout.
GEORGE MASON
UNIVERSITY

## Slide 3: What the Class Contributions Achieved
PR #20 documented light-theme and dashboard review evidence for presentation readiness.
PR #21 captured both the split recommendation and the alphabetical municipio-dropdown UX requirement.
PR #23 preserved future enhancements without forcing them into current capstone scope.
Together, these PRs turned PR #14 from a vague debate into documented scope, usability, and future-work guidance.
GEORGE MASON
UNIVERSITY

## Slide 4: Current Repo Truth
PRs #20, #21, and #23 are now merged as docs-only support contributions.
PR #14 is no longer the merge vehicle; it is effectively the lesson artifact, not the delivery path.
The new facilitator-led technical path is PR #24 plus stacked PR #25.
Main now reflects the class feedback lane, while the capstone-critical code path is isolated for technical review.
GEORGE MASON
UNIVERSITY

## Slide 5: PR #14: What Was Right vs Lessons Learned
Strong initiative and real product energy.
Stakeholder-aligned direction around dashboard ownership and improvement.
Meaningful ideas around maps, rankings, live conditions, and explainability.
A legitimate attempt to move beyond the starter shell.
App, backend, docs, and notebook churn were all mixed together.
Too large and noisy for late-semester review.
Dependency and run-path assumptions were not explicit enough.
Contribution traceability got muddy inside one oversized PR.
GEORGE MASON
UNIVERSITY

## Slide 6: Technical Extraction Path Now Open
PR #24 isolates the DuckDB baseline sources, support views, SQL, and tests needed by the V2 dashboard.
PR #25 isolates the V2 Streamlit app, plotly dependency, run.sh up-v2/start-v2 path, README notes, and a V2 startup smoke test.
This stacked path keeps backend review first and UI review second.
That is the capstone-critical subset of PR #14, rebuilt in a mergeable shape.
GEORGE MASON
UNIVERSITY

## Slide 7: Why This Split Is Better
Because the dashboard should not merge before its data contract is testable.
Because late-capstone reviews need smaller, verifiable units.
Because students can now see which contribution lane was docs/support versus technical extraction.
Because future teams inherit a cleaner repo story with your contribution legacy.
GEORGE MASON
UNIVERSITY

## Slide 8: Validation and Readiness
PR #24 passed local DuckDB baseline smoke tests for the new support views.
PR #25 added and passed a V2 startup smoke test plus run.sh shell validation.
Plotly was added explicitly so the V2 dashboard is not a works-on-one-machine surprise.
The local runner now supports ./run.sh up-v2 and ./run.sh start-v2 for the capstone dashboard path.
GEORGE MASON
UNIVERSITY

## Slide 9: What the Project Still Owes
Final report completion with clear methods, scope boundaries, and repo truth.
Final presentation rehearsal using a stable, deliberate demo path.
Final technical merge decisions on PR #24 and PR #25 after review.
Small polish and clarity fixes only; no last-minute feature sprawl.
GEORGE MASON
UNIVERSITY

## Slide 10: Risks To Avoid Right Now
Reopening PR #14 as the main merge vehicle.
Mixing notebook reruns, docs, and app changes back into one giant PR.
Confusing good idea with ready to land in main.
Burning final-week time on new enhancements instead of closing the story.
GEORGE MASON
UNIVERSITY

## Slide 11: Appendix: Closeout Work Lanes
Lane | Status | Why it matters | Next action | Suggested owner
Repo truth | Active | Class needs one shared explanation of what merged, what closed, and what is now under review. | Use the report and slides to state that #20/#21/#23 merged and #24/#25 are the technical path. | Instructor-led
Technical path | Active | The capstone-critical subset of PR #14 is now isolated and reviewable. | Review PR #24 first, then PR #25, and validate the V2 dashboard demo path. | Willie + Siva
Final deliverables | Active | Report and presentation now matter as much as code polish. | Finish the report, rehearse the presentation, and keep repo claims aligned with reality. | Whole team
Demo path | Active | A stable local launch path is essential for a confident final presentation. | Use the extracted runner path, test the deck narrative, and avoid new moving parts. | Instructor + demo team
Future work | Active | Good ideas should be preserved without blowing current scope. | Leave terrain, deeper sensors, AI/ML expansion, and extra enhancements in documented follow-on lanes. | Whole team
Goal: truthful repo story, stable demo path, no merge chaos.
GEORGE MASON
UNIVERSITY

## Slide 12: Next Class Goal
Coodrdinate with Dr Gang on closure deliverables. Use our tangibles and cleaner repo story: docs lane merged, technical lane reviewable, demo path stable, and future work preserved without extra merge risk.
GEORGE MASON
UNIVERSITY